1. Introduction

With the formation of One-MHS and the vision to develop Amazon’s internal capabilities for self-integrating material handling systems, this document reviews the current System Performance & Development (SPD) functions within Global Engineering Services (GES) and aims to align the scope necessary for Amazon’s success in both internal and vendor-based building launches. While Amazon is unlikely to remove all reliance on vendors—who play a crucial role in scaling—projects will benefit from the learnings and standards developed as One-MHS matures. This document specifically focuses on the SPD team’s scope within GES, categorized into three major project phases: (1) Design & Pre-Execution, (2) Execution, and (3) Post Go-Live.

2. Design & Pre-Execution Phase

2.1 Current State: In North America (NA), SPD is responsible for partnering with vendors to review externally developed code, develop and deploy internal controls and software solutions, and integrate controls and software standards with vendor and internally developed solutions. As new technologies and vendors are onboarded, SPD plays a key role in completing factory acceptance testing, ensuring Amazon controls and sortation standards (e.g., Overall Equipment Effectiveness (OEE), Supervisory Control and Data Acquisition (SCADA), Move off Corp Compliance (MOC) are appropriately implemented, and facilitating Amazon’s Security Review of vendor systems.

SPD is also responsible for approving software functional specification deliverables from vendors to drive setup alignment (e.g., sorter lane naming, IP/Port information, error code fault mapping). For ancillary workcells (e.g., Slam, Label, Apply, Manifest (SLAM); Print, Inspect, Divert (PID), SPD updates product specifications and acceptance documentation and ensures vendors appropriately incorporate scope changes. Additionally, SPD acts as the single-threaded leader for scheduling installation timelines of ancillary and direct-sourced equipment with vendors and project engineers.

2.2 EU Comparison: In the European Union (EU), vendor control code reviews are not performed, and security/compliance validation has no clear owner. These tasks are either adopted from the NA standard or completed ad hoc by central RME. Project engineers, rather than SPD, are responsible for implementing controls and sortation standards. They also ensure vendors provide necessary documentation (software functional specifications, OEE, SCADA deliverables) and coordinate internal product team approvals. Unlike in NA, EU project engineers manage their own scheduling ahead of execution and directly resolve schedule constraints with vendors.

2.3 Proposed Future Scope: As Amazon continues to internalize controls solutions, One-MHS should evolve to function as a product team. Vendor compliance with specifications and integration standards must be evaluated early in the project lifecycle, during Request for Proposal (RFP), firm engineering, and factory acceptance testing.

Currently, due to the absence of a dedicated Material Handling Equipment (MHE) product owner, teams such as Ops Tech IT and Safety Engineering must address requirements on a site-by-site basis with no clear team to partner with. A centralized function—such as technical vendor management within Ops Engineering—should become a key partner for One-MHS, requiring the development of efficient workflows for handoffs. Additionally, project engineers will require training and process adjustments in 2025 to take on greater responsibility in coordinating scheduling and pre-execution milestones for ancillary equipment, aligning with the broader Fulfillment Technology & Robotics (FTR) portfolio.

2.4. Risks:

- Mechanisms to support Global Engineering Plan of Record (GES POR) projects are underdeveloped, posing challenges similar to those faced by other technologies.

- Teams across GES, World Wide Design Engineering (WWDE), and Grocery currently have different design teams and follow disparate milestone schedules, necessitating future workflow alignment.

- Designed solutions internal to Amazon may be cost prohibitive for vendors, leaving the door open for variable end state products. One-MHS and GES will need to evaluate if scope is removed from vendors and provided by Amazon more proactively.

| Functional Scope | NA Owner | EU Owner | Proposed Owner |
| --- | --- | --- | --- |
| Code review of vendor controls | SPD | No clear owner, done ad hoc | One-MHS |
| Security & compliance of vendor controls | SPD | Central RME (ad hoc) | One-MHS |
| Software functional specification reviews | SPD | Project Engineers | One-MHS |
| Ancillary workcell integration | SPD | Project Engineers | One-MHS |
| Scheduling ancillary installation timelines | SPD | Project Engineers | Project Engineers (with training) |

3. Execution Phase

3.1 Current State: In NA, SPD completes controls qualification (automated and manual) to validate vendor compliance with standards. These checks involve a combination of code/parameter reviews and functional system validation, with punch lists provided to vendors for correction. SPD also configures sorters using approved software functional specifications via Sidelaunch (owned by AFT Sortation) and manages configurations in AWCS, UTR, and SortTech. For ancillary workcells, SPD provisions Industrial PCs (IPCs) with Amazon’s code and trains conveyor parameters.

SPD oversees ancillary equipment schedules, Factory and Site Acceptance Test deliverables, handles change orders, and configures AWS Outpost servers to ingest field data from vendor systems, enabling the auto-deployment of real-time and historical equipment performance dashboards for project engineers, RME, and Operations.

3.2 EU Comparison: In EU, functional checks are conducted by project engineers, without PLC-level code reviews. Automated Controls Qualification (software owned by SPD) is being scoped to support EU sites, but vendor standard definitions remain unclear. Project engineers self-service configurations in Sidelaunch involve SPD on an ad hoc basis for SIM-related issues. Ancillary workcell qualification and IPC provisioning are managed centrally by RME. Unlike NA, EU does not use vendor SCADA, relying instead on SCADA 2.0 and AFT for data ingestion.

3.3 Proposed Future Scope: As One-MHS evolves, internally developed standards should be extended to vendors to ensure compliance. Vendors can be provided with pre-approved code libraries to integrate into their systems, allowing automated qualification tools to verify compliance.

One-MHS should maintain ownership of global MHE services such as Sidelaunch and Autopilot, while shifting field deployment responsibilities to project engineers, mirroring the EU model. Internal ancillary workcells (e.g., PID, SLAM) will continue requiring One-MHS oversight for IPC provisioning and setup. One-MHS should also establish a field deployment team to support global operations, similar to how OEM vendors function today.

3.4 Risks:

- Learning curve/Ramp-Up for programs will take time and dedicated bandwidth from project engineers. SPD will continue to need to provide hands-on guidance, expanding the field SME programs, until proper standard work and training is complete. Tooling and automation development would help increase the scalability of on-site manual controls qualification and sorter/scanner troubleshooting.

- Robust lessons learned mechanisms will need to be created and key vendor challenges should be surfaced to resolve upstream and potentially within the OMHS product line

| Functional Scope | NA Owner | EU Owner | Proposed Owner |
| --- | --- | --- | --- |
| Controls qualification (automated & manual) | SPD | Project Engineers | Project Engineers (tools provided by One-MHS) |
| Configuration of sorters & systems | SPD | Project Engineers | Project Engineers (tools provided by FTR) |
| Provisioning & setup of IPCs | SPD | Central RME | One-MHS |
| Managing field data ingestion | SPD | Central RME | One-MHS |

4. Post Go-Live Phase

4.1 Current State: In NA, SPD provides ad hoc post-go-live support, primarily for firefighting issues. Lessons learned are incorporated into future qualification and validation processes, with project engineers engaging SPD for controls, sortation, ancillary, network, and OEE/SCADA issues stemming around flow, performance and quality metrics.
4.2 EU Comparison: In EU, project engineers rely on vendors for controls-related issue resolution, with escalations handled by local or central RME. Load balancing adjustments are completed internally by project engineers.

4.3 Proposed Future Scope: One-MHS should establish a proactive post-go-live support mechanism, incorporating predictive maintenance insights from AI/ML models. This would ensure a structured approach to issue resolution and continuous improvement. For vendor support and issues not caught by predictive maintenance, an issues intake process would structure priority of adhoc resources for dedicated support.

4.4 Risks:

- Operational continuity must be ensured while transitioning to a proactive support model.

- Standardized workflows across regions must be established to prevent inefficiencies and inconsistencies.

| Functional Scope | NA Owner | EU Owner | Proposed Owner |
| --- | --- | --- | --- |
| Post go-live support | SPD Ad-Hoc Support | Vendors & RME | Vendors & RME (One-MHS escalation support) |
| Load balancing adjustments | SPD | Project Engineers | AFT |
| Proactive maintenance & AI-driven insights | None | None | One-MHS |

5. Appendix A: Frequently Asked Questions (FAQ)

5.1 How is the SPD team structured?

The SPD team is divided into four specialized groups:

- Software Services & Deployment (SSD): Manages review, approval, and deployment of internal services such as AWCS, Sort Tech, UTR, and OEE. SSD ensures vendor integration requirements are met and oversees sorter WCS/WMS testing.

- Ancillary Automation & Robotics Deployment (AARD): Oversees field deployment and commissioning of ancillary workcells like SLAM, AutoSAL, RWC4, PID, and Tote Stackers. Works with GPO to qualify and deploy new direct-sourced technologies.

- Software Engineering & Deployment (SEAD): Defines controls standards, ensures logic compliance, leads automated and manual controls qualification, and develops internal controls solutions.

- Equipment Insights & Deployment (EI): Manages backend commissioning tools and MHE dashboards. The team benchmarks site performance and ensures AWS Outpost capacity and server provisioning.

5.2 What are the risks of this organizational change?

- Loss of on-site SPD expertise: Additional Systems Development Engineers may be required, but the consolidation of NASC does bring centralized controls experience

- Balancing the required on-site support of existing POR with the development activities required. The team would need to be structured to provide 2025 POR support and may require additional external controls vendor partnerships to support the field if there is a gap in knowledge from the project engineers and vendors. GES may need to revisit post go-live acceptance criteria before letting vendors demobilize from sites or a more concerted ramp-up support as volume increases and issues compound.

5.3 Does it make sense to split off some of the SPD team?

- Many of the functions of the team are reliant on one another. Equipment insights functions could be left in GES for example, but the partnership with system developers who have hardware and controls level expertise to surface the right equipment data is critical. Sortation reviews and setups could be left in GES, but reviews often require close partnership with SysDE engineers who can also think through how to provide new libraries to vendors. The functions and SIM processes developed for the field project engineers already support SPD as a standalone support function and keeping those mechanisms as a direct customer would have less impact.

5.4 Why can’t SPD support One-MHS from GES?

- Product ownership is currently unclear and leaving a team to develop standards and solutions separate of a product team without close ties to the design and hardware development functions creates unnecessary bureaucracy. Within GES, the priorities will be to solve issues, scale solutions network wide, and drive lessons learned leaving inadequate time to build towards a future Amazon owned controls architecture natively built to support all functions. Overlapping responsibilities could cause more confusion for partner teams.